FINAL

Meeting Minutes

CMP Monthly Systems Meeting

Wednesday, April 17, 2019

# Introductions and Announcements

Mark Coyne – CenturyLink began by asking if there were any additional participants that had joined the call.

# Prior Monthly Meeting Minutes (Attachment A)

Mark Coyne – CenturyLink asked if there were any comments on the Prior Monthly Meeting Minutes.

There were none.

# New CRs Initiated by CLECs (Attachment B)

There were no new CRs initiated by CLECs for the April Systems CMP Meeting.

# New CRs Initiated by CenturyLink (Attachment C)

There were no new CRs initiated by CenturyLink for the April Systems CMP Meeting.

# Regulatory and Industry Guideline CRs (Attachment D)

There were no new Regulatory or Industry Guideline CRs for the April Systems CMP Meeting.

# NEW CROSS OVER CRs (Attachment E)

There were no Cross Over CRs for the April Systems CMP Meeting.

# Walk On Change Requests (Attachment F)

There were no Walk On CRs for the April Systems CMP Meeting.

# CRs to Consider for Closure (Attachment G)

SCR090418-1 Introduce a new Application Programming Interface (API) for EASE ASR

Mark Coyne – CenturyLink said this CR remains in CLEC Test.  CenturyLink is continuing to work directly with the impacted customers to establish a timeframe to complete the change to the new API.  The planned Production effective date remains November 2019.  Mark said we will continue to monitor this CR to determine when all customers have been migrated so we can move it to a Completed status.

SCR101918-1 Modification of EASE ASR External Apps Menu GUI for Order Status

Mark Coyne – CenturyLink said this CR was implemented March 18, 2019 in conjunction with the EASE ASOG 58 release.  The GUI tool associated with this CR was then taken offline due to some issues.  An updated Event notice was distributed.  The CenturyLink SME team is continuing to review the functionality and test results to determine when it can be implemented – likely with the May EASE ASR Point release.

NOTE 04-24-19: The CR was included in the EASE ASR Release 6.1 notification that was distributed on April 19, 2019.  See notification number SYST.EASE.04.19.19.F.17356.EASE_R6.1_CustomBusRules.

SCR092618-1IG ASOG 58 – Industry Standard implementation in EASE

Mark Coyne – CenturyLink said this CR was implemented March 18, 2019 and has been in CLEC Test since then.  Mark said the SME team has not heard of any concerns with the release.  Mark said we would like to move this CR to a Completed status and asked if there were any objections. There were none.

# Review Global Action Items (Attachment H)

There were no Global Action Items for the April Systems CMP Meeting.

# Review Action Items and Associated CRs (Attachment I)

There were no Action Items for the April Systems CMP Meeting.

# Outstanding Systems CMP Change Requests (Attachment J)

There was no discussion about any outstanding system CRs for the April Systems CMP Meeting.

# Deploying Change Requests (Attachment K)

SCR022019-1 Rewrite of EASE ASR system documentation

Mark Coyne – CenturyLink said this CR was presented last month by Letty Walker.  The CR is associated with streamlining the EASE ASR documentation.  An Ad hoc call was conducted on April 1, 2019 with members of the CLEC community.  A system notification was issued on April 4, 2019 to relay the changes to the full customer community.  Mark said the formal CLEC comment cycle will end on April 18, 2019 with a planned effective date of May 3, 2019.  At that time the EASE ASR system page will be updated to include only the  EASE ASR User Guide and EASE ASR Administration Guide.   Mark asked if there were any questions.  There were none.

# Production Support Tickets (Attachment L)

Mark Coyne – CenturyLink said there are ten on the list.  The USOC FID Event notice has been closed but the three CMP tool Event notices remain open.  Mark pointed out that last ticket on the list has to do with a digital certificate change.

Kim Isaacs – Allstream asked if that is associated with IMA SATE.

Mark Coyne – CenturyLink said yes, this digital certificate update is specific to SATE and CenturyLink will be sending a reminder shortly.

# OSS Interface Release Calendar (Attachment M)

Mark Coyne – CenturyLink said the updates to the OSS calendar were to remove the EASE ASR Major release implemented in mid-March 2019 and also the BOS CABS release that was implemented on March 1, 2019.

# Walk On Items (Attachment N)

May CMP meeting schedule

Mark Coyne – CenturyLink reminded those on the call that the date for the May CMP Monthly meeting will be held on May 15, 2019 from 9:00am-10:00am MT with a CMP CR submission deadline of May 1, 2019.  Mark asked if there were any questions on either of the CMP packages.  There were none.

The April monthly CMP meeting adjourned at 9:30 AM MT.