| **Consolidation Plan Milestone** | **Date** |
| --- | --- |
| CMP CR Issuance:  These can be found at: <http://www.centurylink.com/wholesale/cmp/cr/crnumber_system_index.html> | 12/2/19 |
| CR Presentation at CMP Meeting | 12/18/19 |
| Local Service Request Consolidation Plan due | 1/13/2020 |
| Local Service Request Consolidation Plan Review Meeting | 1/22/2020 |
| Extended Customer Comment Window for Initial Release Notification, Initial Retirement Notice and Consolidation Plan | **2/5/2020** |
| CenturyLink issues response to CLEC comments including the Final version of the Local Service Request Consolidation Plan | **2/26/2020** |
| Draft Interface Tech Specs | 3/18/2020 |
| Tech Specs Walk-through | 3/25/2020 – 4/15/2020 |
| CLEC Comments for Interface Tech Specs | 4/30/2020 |
| Final Interface Tech Specs | 5/15/2020 |
| Product Process Notification associated with Level 2 OSS changes | 5/15/2020 |
| CLEC comments due on (New) GUI Release Notes | 6/5/2020 |
| CLEC comments due on Level 2 OSS Product Process changes | 6/5/2020 |
| Training available | 6/5/2020 |
| GUI Final Release Notice | 6/19/2020 |
| Final Notice For Level 2 OSS Product/Process Changes | 6/19/2020 |
| Customer Testing Begins with Local Service Request Consolidation Functionality (120 Days) | 6/5/2020 |
| Customer Testing Ends | 1/22/2021 |
| Customer Go/No Go Vote | 1/22/2021 |
| Migration to EASE Production | 1/23/2021 |
| Customer Implementation to Production Environment Live on | 1/25/2021 |