**Open System CR SCR062022 Detail**

|  |  |  |  |
| --- | --- | --- | --- |
| **Title:** ASOG 65 | | | |
| **CR Number** | **Date**  **Current Status** | **Area Impacted** | **Products Impacted** |
| SCR062022 | Completed  09/19/22 | ASR Customers | Pre-Ordering & Ordering - ASR |

|  |  |
| --- | --- |
| Originator: | Rhonda Feltz |
| Originating Company: | Lumen |
| Owner: | Rhonda Feltz |
| CR PM: | Rhonda Feltz |

|  |
| --- |
| **Description of Change** |
| CenturyLink will be implementing the OBF ASOG65 release in the EASE-ASR ordering environment. This change will incorporate the following issues:   |  |  | | --- | --- | | **ISSUE NUMBER** | **DESCRIPTION** | | 3659 | ASOG: New Valid Entry ‘C’ for NFRT field | | 3660 | ASOG: New NG911 field |      |  | | --- | | **Expected Deliverables/Proposed Implementation Date (if applicable):** | | September 17, 2022/Effective September 19, 2022 | |

|  |  |  |
| --- | --- | --- |
| **Status History** | | |
| **Date** | **Action** | **Description** |
| 6/20/22 | CR Submitted | CR Submitted |
| 6/21/22 | CR Acknowledged | CR Acknowledged |
| 6/21/22 | 72 Day Notice Issued | Notification #: GENL.CTLL.06.21.22.F.18640.ASOG\_65\_Industry\_Doc |
| 7/13/22 | 60 Day Notice Issued | Notification #: GENL.CTLL.07.13.22.F.18666.ASOG\_65\_-\_60\_Day\_Notice |
| 7/20/22 | Discussed at Bi-Monthly CMP Meeting | Discussed in July System’s CMP Meeting. |
| 8/9/22 | 30 Day Notice Issued | Notification #:  CMPR.CMPP.08.09.22.F.19535.ASOG\_65\_-\_Day\_30\_Notice |
| 9/2/22 | 10 Day Notice Issued | Notification #:  CMPR.CMPP.09.02.22.F.19638.ASOG\_65\_-\_Day\_10\_Notice |
| 9/19/22 | Completed | Release implemented |