ATT Escalation # - SCR012103-06-E15   June 4, 2003

06/04/2003 01:21 PM CST

Sent by: cdickinson@att.com

To:

cdickinson@att.com

cc:

Subject:

AT&T --- CR#SCR012103-06 --- Presented

Escalation

Company: AT&T

CR#: SCR012103-06

Status Code: Presented

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Description:

CABS/BOS IABS Updates:  Separate taxes and

surcharges and populate on the appropriate records

per the CABS guidelines.

History of Item:

1/21/03 - CR submitted;

2/4/03 - Clarification meeting held;

2/20/03 - Discussed at February Systems CMP meeting;

3/4/03 - CLEC call to discuss how to separate this

CR into separate CR issues;

3/20/03 - Discussed at March Systems CMP meeting;

4/17/03 - Discussed at April Systems CMP meeting -

assigned an LOE of 16,000 - 17,000 hours, however,

no implementation date scheduled;

5/22/03 - Discussed at May Systems CMP meeting,

however no implementation date scheduled.

Reason for Escalation / Dispute:

This CR has been in CMP since January 2003, and

still has not received an implementation date.  AT&T

also disputes the LOE assigned as this information

must be readily available in Qwest's database.

Business Need and Impact:

AT&T is in need of this functionality in order to

electronically validate the charges submitted by

Qwest.  As a result, AT&T must rely on the paper

bill which can only be validated manually.  Manual

validation is extremely resource intensive.

Desired CLEC Resolution:

AT&T request an audit of the LOE assigned and that

the target implementation date be moved up to August

2003.

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Lead Submitter:

Name: Carla Dickinson Pardee

Title: LSAM Manager

Phone Number: 303-298-6101

E-mail Address: cdickinson@att.com

Joint Submitters:

Date/Time Submitted:  Wed Jun 4 13:13:04 MDT 2003