ATT Escalation # - SCR012103-08-E17   June 4, 2003

06/04/2003 01:45 PM CST

Sent by: cdickinson@att.com

To:

cdickinson@att.com

cc:

Subject:

AT&T --- CR#SCR012103-08 --- Presented

Escalation

Company: AT&T

CR#: SCR012103-08

Status Code: Presented

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Description:

CABS/BOS IABS Updates:  Populate

recurring/non-recurring charges indicator with a

value of "1" for monthly recurring access charges

and a valud of "2" for non-recurring charges.

History of Item:

1/21/03 - CR submitted;

2/4/03 - Clarification meeting held;

2/20/03 - Discussed at February Monthly CMP meeting;

3/4/03 - CLEC meeting to discuss how to separate

issues into various CRs;

3/20/03 - Discussed at March Monthly Systems meeting

- LOE assigned but implementation date not

scheduled;

4/17/03 - Discussed at April Monthly Systems meeting

- but no implementation date scheduled;

5/22/03 - Discussed at May Montly Systems meeting -

but no implementation date scheduled.

Reason for Escalation / Dispute:

This CR has been in CMP since January 2003, has been

assigned a low LOE of 2000-3000 hours, and yet

implementation is not scheduled until June 2004.

Business Need and Impact:

AT&T is in need of this functionality in order to

validate the charges submitted by Qwest on its

wholesale bill.  AT&T should not have to wait a year

and a half for a systems change that has been

assigned a low LOE.  Without this functionality AT&t

must rely on a paper bill to validate charges.

Relying on a paper bill is extremely resource

intensive and not a viable option with increasing

volumes of customers.

Desired CLEC Resolution:

AT&T requests implementation of this functionality

be rescheduled for August 2003.

= = = = = = = = = = = = = = = = = = = = = = = = = =

= = = = = = = = = =

Lead Submitter:

Name: Carla Dickinson Pardee

Title: LSAM Manager

Phone Number: 303-298-6101

E-mail Address: cdickinson@att.com

Joint Submitters:

Date/Time Submitted:  Wed Jun 4 13:36:45 MDT 2003