FINAL

Meeting Minutes

CMP Monthly Systems Meeting

Wednesday, October 17, 2018

# Introductions and Announcements

Mark Coyne – CenturyLink began by asking if there were any additional participants that had joined the call.

# Prior Monthly Meeting Minutes (Attachment A)

Mark Coyne – CenturyLink asked if there were any comments on the Prior Monthly Meeting Minutes.

There were none.

# New CRs Initiated by CLECs (Attachment B)

There were no new CRs initiated by CLECs for the October Systems CMP Meeting.

# New CRs Initiated by CenturyLink (Attachment C)

See Attachment D for new Industry Guideline CR from CenturyLink.

# Regulatory and Industry Guideline CRs (Attachment D)

SCR092618-1IG ASOG 58 – Industry Standard implementation in EASE

Letty Walker – Centurylink presented this new CR related to the ASOG 58 Industry release that will be implemented in the EASE UOM and VFO.  She covered each of the industry issues that will be included in the release as depicted in the Description section of the CR.  Letty asked if there were any questions.

Kim Isaacs – Allstream asked if any of the ASOG 57 remaining changes were going to be included in this release as previously indicated.

Letty Walker – CenturyLink said that when the walkthrough occurs for this release, CenturyLink will share what other things will be included in the release such as the PTA and the Latitude and Longitude fields.  Letty said that these changes are still under consideration.

Mark Coyne – CenturyLink relayed that the Draft Tech specs notification will be sent on January 4, 2018.

# NEW CROSS OVER CRs (Attachment E)

There were no Cross Over CRs for the October Systems CMP Meeting.

# Walk On Change Requests (Attachment F)

There were no Walk On CRs for the October Systems CMP Meeting.

# CRs to Consider for Closure (Attachment G)

SCR060618-1IG  ASOG 57 – Industry Standard implementation in EASE

Mark Coyne – CenturyLink stated that this CR is associated with the EASE ASR Release 5.0 and ASOG 57 which was implemented on September 17, 2018.  This CR has been in CLEC Test since then.  No problems have been identified to date.  Mark asked if there were any objections to moving this CR to a Completed status.  There were none.

# Review Global Action Items (Attachment H)

There were no Global Action Items for the October Systems CMP Meeting.

# Review Action Items and Associated CRs (Attachment I)

SCR090418-1 Introduce a new Application Programming Interface (API) for EASE

Mark Coyne – CenturyLink stated this CR was presented last month associated with the new API that only impacts customers that use the EASE UOM gateway for ASR processing.  There are no impacts to customers who only utilize the CenturyLink EASE VFO (GUI) application.  The Draft Technical Specification System Notice will be issued on October 19, 2018.  The dates in System Notification Timeline are associated with testing with impacted customers.  The walkthrough is tentatively scheduled for October 30, 2018.  Testing could begin as early as 1Q19 with full implementation in Production planned for November 2019.

NOTE:  Attachment I in the System package included a REMINDER that mistakenly referenced IMA customers being impacted by this new API.  It is only EASE UOM customers that are impacted.

SCR101217-1 IMA updates for Local Services Consolidation Interim Phase impacting Retail Consumer accounts only

Mark Coyne – CenturyLink said that the IMA Code has been turned on in Production for production testing only with test accounts. The plan is to go “live” with “friendly” retail accounts on November 26, 2018.  With that in mind, on October 26, 2018, CenturyLink is planning to send a 30 day system courtesy notice.

Letty Walker - CenturyLink advised that the CLEC order flow will be business as usual.  She stated that there may be some very minor changes with USOC and FIDs. Letty asked if there were any questions.

Kim Isaacs – Allstream asked if Retail customer ordering is separate?  Kim said they have had trouble previously.

Letty Walker – CenturyLink advised that we are trying to mirror both sides to be consistent.

Kim Isaacs – Allstream asked if CenturyLink retail employees will have access to IMA for retail customers.

Mark Coyne – CenturyLink said he did not think so but we will confirm that in the meeting minutes.

October 23, 2018 NOTE: CenturyLink Retail employees do not have access to IMA.

# Outstanding Systems CMP Change Requests (Attachment J)

There were no CRs on this list to discuss in the October Systems CMP Meeting.

# Deploying Change Requests (Attachment K)

There were no deploying CRs for the October Systems CMP Meeting.

# Production Support Tickets (Attachment L)

Mark Coyne – CenturyLink advised that there are a couple Event Notices (ENs) less then what was there last month. There are still four ENs open that are due to the rehosting of several CMP related applications and the USOC FID Finder that we are hopeful will be resolved in November.

# OSS Interface Release Calendar (Attachment M)

Mark Coyne – CenturyLink reviewed a couple updates to the OSS Interface Release calendar which included the removal of the EASE ASR Release 5.0 and the addition of the EASE ASR Gateway new API timeline.

# Walk On Items (Attachment N)

Changes to Wholesale System Help Desk (WSHD)

Mark Coyne – CenturyLink advised that as early as November, there will no longer be a pager for assistance during WSHD hours from 5:30 – 7:00 PM MT.  There will be an updated VRU message that says the office hours are closed but if the matter is urgent, dial 1 and a live person will respond.  Regular hours and coverage will remain the same.  A CR to update the CMP document to remove the pager wording will be issued for November.

EASE PON Cleanup

Mark Coyne – CenturyLink reviewed the update from last month.  The Legacy Q notice went out earlier this week to address the large volume of non-submitted PONs that exist.  A one-time clean-up is planned for January 1, 2019.  The approach will be to remove PONS that have not been submitted that are greater than 180 days old.  Customers may investigate these PONS on their side between now and January 1, 2019.  Otherwise CenturyLink will be removing them.

OSS System Release capacity for 2019

Mark Coyne – CenturyLink advised that the development is under way and this will be discussed in the November CMP meeting and shared in a CMP notification in early December.

November and December CMP meeting schedule

Mark Coyne – CenturyLink reminded those on the call that the dates for the November and December CMP Monthly meeting were each pushed back to the 2nd Wednesday of the month.  The next monthly meeting will be November 14, 2018 from 9:00am-10:00am MT with a CMP CR submission deadline of November 7, 2018.

Mark Coyne – CenturyLink asked if there were any questions or comments on either package.  There were none.

The October monthly CMP meeting adjo`urned at 9:30 AM MT.